## Slide 1: UI/UX Teams Updates
Jan 2026 – Jun2026
Presented by: GUI Team
Date:

## Slide 2
Website

## Slide 3: Agenda
Aithent Website — Progress and Comparison
AI Integration — Chatbot and Strategy Across Websites
QuinteFT, A2ORU & Upcoming Projects (StafaCT, IDS, nCartes)
Roadmap & Summary

## Slide 4: Aithent Website — Progress, Comparison
Progress Since Last Visit:
  Presented the Figma prototype last visit, incorporating feedback on product listings and content structure
  Development is now substantially complete and ready for review
Current vs. New Website:
Current Website | New Website
Outdated product data | Modern, trend-aligned design
Dated design vs. industry benchmarks | Lead-gen contact form (email + database)
Below-standard performance | Flexible, component-based layout
Not fully optimized for mobile | Fully responsive, faster load times

## Slide 5: AI Integration — Chatbot & Strategy
Next Phase — AI Chatbot (Aithent Website):
  To be integrated once content and SEO are finalized
  Trained on full website content to answer product/service queries, guide visitors to relevant pages, and support lead qualification
  Business Value: Better customer experience, reduced support load, 24/7 lead capture
AI Strategy Across Our Websites:
  AI already enables custom, enterprise-level functionality on the new Aithent website
  Supports smarter content delivery and personalized user experience
  Chatbot and other AI capabilities planned to extend across other company websites going forward

## Slide 6: QuinteFT, A2ORU & Upcoming Projects
QuinteFT Website:
  Significantly more stable, with reduced downtime
  Next Step: Implement a CDN to improve load speed and global accessibility
A2ORU Website:
  Delivered as a single-page site showcasing product purpose, features, and benefits
  Built for fast understanding and quicker prospect decision-making
A2ORU Website:
    Why: Current sites don't reflect current branding or industry standards
    Approach: Redesign using the same modern standards applied to Aithent and Quinte — improved messaging, navigation, and CTAs
    Expected Impact: Stronger brand consistency and improved lead generation

## Slide 7: Roadmap & Timeline
Website | Status | Next Milestone
Aithent | Development In-progress | Review → Launch
QuinteFT | Stable, live | CDN implementation
A2ORU | Development Complete | Review → Launch
StafaCT | Planned | -
IDS | Planned | -
nCartes | Planned | -

## Slide 8
SEO

## Slide 9: nCartes — What Was Implemented & Impact
Implemented
Fixed H1/H2 heading structure across all priority pages
Resolved 3 duplicate pages (now 0); canonical tags set correctly
Implemented UCP JSON-LD schema, robots.txt & llms.txt for AI search visibility (ChatGPT, AI Overview)
Validated schema via Google Rich Results Test (desktop & mobile)
Built and published new branded email templates for nCartes campaigns
Planned third-party listings on G2, Capterra, Wikidata & Wikipedia
Impact
Organic keywords grew from 5 → 16 (Feb to Jul 2026)
Backlinks grew from 71 → 304; referring domains 55 → 97
Authority score improved from 3 → 9
New non-branded industry keywords now ranking (e.g. EHR-EDC integration, CTMS for sponsors), reaching buyers beyond brand-name search
Search impressions and click-through rate trending up month over month
Site now eligible to surface in AI-powered search & recommendation results

## Slide 10: IDS, Analytics & Communications — What Was Implemented & Impact
IDS (On-Page SEO)
Optimized meta titles & descriptions with targeted keywords
Fixed H1/H2 heading structure
Resolved duplicate URLs via canonicalization & 301 redirects
Updated robots.txt & sitemap.xml
Impact: Stronger SEO foundation; increased opportunity to rank for investigational drug services & accountability software keywords
Analytics & Communications
Converted manual Excel reporting into a live Data Studio dashboard (nCartes, Aithent, QuinteFT)
Launched Resolve, FDS & ALiS email campaigns (26 sent to date, incl. 3 in July)
Started weekly internal AI newsletter on Calypso (13 editions + 1 special edition)
Published LinkedIn posts supporting Resolve, FDS & ALiS
Impact: Manual reporting time cut from ~2 hours to a 15-minute, on-demand dashboard per site; consistent cross-team campaign visibility; ~40 clicks per newsletter edition across 394 contacts

## Slide 11: QuinteFT — What Was Implemented & Impact, and Overall Business Impact
Implemented
Fixed incorrect redirects, 404 errors and no-index pages
Resolved 'Discovered – not indexed' and 'Crawled – not indexed' issues
Added robots.txt and updated sitemap for correct crawling/indexing
Disavowed toxic backlinks damaging domain authority
Listed on TrustRadius, SourceForge, Clutch, GoodFirms, SoftwareAdvice, SoftwareSuggest & Crunchbase
Impact: Indexing errors sharply reduced post-revamp; stronger, cleaner backlink profile; improved visibility in AI-powered search and recommendation results
Overall Business Impact (Dec 2025 – Jul 2026)
Improvements in organic growth for the websites, reducing reliance on paid search across all properties
Faster, self-serve access to performance data for decision-making
Stronger domain trust and authority through cleanup, backlink quality and third-party listings
Websites positioned ahead of the shift to AI-powered search (ChatGPT, Gemini, AI Overview)
Consistent, cross-product marketing communication through email and internal AI newsletter

## Slide 12
ADC Library

## Slide 13: ADC Components – Updates and Improvements
Upgraded the ADC Components Library from Angular 19 to Angular 21
Implemented WCAG compliance for accessibility
Revamped the overall component look and feel with improved UI consistency, accessibility, spacing, typography, and modern design alignment
Standardized common CSS utilities, themes, and reusable styling patterns to ensure uniform behavior across applications
Centralized ADC Components Library distribution and version management using “Sonatype Nexus Repository”

## Slide 14: ADC Components - Enhancements
ADC Textbox:
  Configurable Label positioning and styles
ADC Date-picker:
  Built from scratch without third-party dependency
  Added combined Date & Time-picker
  Added Inline Date-picker and Date-range picker
ADC Sidebar:
  Added child route navigation in Popover
ADC Right Popup:
  Enhanced UI and interaction flow

## Slide 15: ADC Components – New Creations
ADC Editor:
  Created new library for editor supporting CK editor and Quill editor integrations
ADC Topbar
  Displays a page title bar with optional metadata items, and action buttons
  Metadata items can be styled with highlights and made clickable
ADC Portlet Container
  Displays a collection of portlet cards, each with an icon, title, optional header actions, and content
ADC Tab view Container
  Displays a responsive tabbed interface with automatic overflow handling.
  Tabs that don't fit on screen are moved to a "More" dropdown menu.
ADC Accordion Container
  Displays a collection of expandable/collapsible accordion panels.
  Each container has a header with an icon, title, count, and optional action buttons.
ADC Tour
  Guided walkthroughs for applications

## Slide 16: Rich Text Editor
Created a fully custom, enterprise-ready, reusable rich-text editor component library.
Framework: Angular (V21)
AI Used: Claude AI (Sonnet)
Includes:
  Text formatting — bold/italic/underline/strike/sub/superscript, font family/size/weight, letter spacing, text case, color/highlight, clear formatting (now strips nested formats in one pass), inline code/mark, style presets (italic title, subtitle, special container).
  Block content — headings, bullet/ordered/multi-level lists (list-style variants), blockquote, code blocks with syntax highlighting, alignment, indent/outdent, text direction, paragraph/line spacing, horizontal rule, page breaks, table of contents, footnotes, citations.
  Tables, Media & embeds, AI Assistant, Document tools, Page layout, Import/export (Export as (PDF, Docx, HTML, Markdown), Import as HTML/Docx file)

## Slide 17
ADC Table — Complete Feature Delivery Status
Coverage: All 30+ features are built into @aithentchn/adc-table v2.8.2, grouped by delivery phase.
Category | Features | Status
Core | 10 | Done
Phase 1 — Foundation | 4 | Done
Phase 2 — Advanced Interactions | 4 | Done
Phase 3 — Data Security & Editing | 3 | Done
Backlog Batch — Enterprise UX | 8 | New
Latest — Multi-Reveal & Demo App | 1 | New
TOTAL — 30 Features | 30 | npm ready
RELEASE READINESS
30
features delivered in a single import
0
Breaking changes across every release
npm ready
Build status — ready for public release
4

## Slide 18
Business Value of a Public Release
ADOPTION & REACH
One-Command Install
Any team can install it with one command — no manual setup
Already reused across other internal projects, like ADC Dashboard
VERSIONING & SAFETY
Versioned Releases
Teams can stay on a stable version and upgrade on their own schedule
Works with Angular 19–21, and warns teams before an incompatible install
No breaking changes in any release so far
New features never break existing setups
BRAND & GROWTH
Visibility & Adoption around The World
Every Download Builds Public Recognition For Aithent
Discoverable By 17M+ Npm Users Worldwide
Download Numbers Show Real Usage
Positions Aithent As A Contributor In The Angular Community
© 2026 Aithent | All Rights Reserved
Confidential — CEO Review, July 2026
5

## Slide 19
ADC Table — Recommendations & Ask
© 2026 Aithent | All Rights Reserved
Confidential — CEO Review, July 2026
6
01
Approval
Approve publishing @aithentchn/adc-table to the public npm registry under an ISC license
02
ASK
npm account access and continued AI tool access for future work
03
Roadmap Investment
Set aside engineering time for the next version: better performance, easier documentation, and Angular updates.

## Slide 20: Executive Summary
Delivered continuous enhancements to ADC Dashboard / Component Library for CaseHUB & product needs
Released multiple library versions (~2.5 → 2.6.x), i18n, and Angular upgrade
Integrated ADC Lib (Login, Dashboard, Table) and Angular 19→21 into Protean FE.
Built production-oriented ADC Editor Backend (NestJS multi-tenant platform) from architecture → APIs → Docker/CI
Work streams: ADC Dashboard Enhanced (Jan–Jul, dashboard work), CaseHUB UI enablement (Jan–Jun, component & integration support), ADC List/Editor library updates (May–Jun, packaging & upgrades), ADC Editor Backend (Jul, backend architecture & implementation)

## Slide 21: Dashboard & Library Growth
Widget UX & events: minimize/expand/maximize, resize, fit-to-screen; new event model for pagination, menus, chart/card/list clicks
New updates: Card List, External, Field Info, Text, and drag-drop adc-picklist for CaseHUB
CaseHUB integration: action icons, accordion/tab containers, info cards, multi-column field-info, sized right popups
Chart & UI polish: stacked charts, maximize carousel, refreshed color palette, tooltips, new backdrop Modal
Platform modernization: Angular 19→21 upgrade with @if/@for control-flow migration; i18n via ngx-translate; code split via WidgetUpdateService
Data & quality: server-side pagination, table toolbar events, CKEditor integration, Vitest unit tests
Docs & cross-team sync: ADC Dashboard README & public API docs; AGORA/Pheme requirement updates; ADC List Library sync

## Slide 22: ADC Editor Backend & Cross-Team Impact
Stack: NestJS · TypeScript · PostgreSQL/Prisma · Redis · BullMQ · Socket.IO · Docker · GitHub Actions
Architecture: Modular monolith (DDD / Clean Architecture), multi-tenant org scoping
Core domains delivered: auth & sessions (JWT + Redis); orgs/users/teams/RBAC; documents (CRUD, share, lock, autosave); version history & track changes; licensing (activate/validate/seats/usage); comments, notifications, audit logs, plugins, file upload; webhooks + realtime collaboration foundation
Cross-team impact: partnered with CaseHUB on widget/action/event requirements; supported AGORA/Pheme via shared ADC components; integrated ADC Lib (Login, Dashboard, Table) into Protean FE; enabled other teams to consume ADC Dashboard without rebuilding widget chrome

## Slide 23: AI-Assisted Development
Tools used: Cursor IDE and Claude AI, used throughout the project
Cursor IDE: helped write code faster and generate test cases
Claude AI: helped with the Angular upgrade and writing documentation
Result: faster work and more consistent quality

## Slide 24: Challenges & Learnings
Challenges
  Balancing CaseHUB feature velocity with library stability/versioning
  Angular major upgrade (19→21) across shared libraries
  Moving from UI library ownership to full backend platform design
Learnings
  Clearer API contracts (events, public-api, content schema) reduce consumer churn
  Production backend needs security, tenancy, and ops from day one
  Incremental versioning + docs improves adoption across products

## Slide 25
Offline Data Collection And H2 And Portal App

## Slide 26
  Common Offline App
The Common Offline Data Collection Platform is designed as a reusable foundation for all field-based survey applications. By separating form definitions from application logic through JSON-driven dynamic forms, we can onboard new projects with minimal development effort. Combined with offline storage, planned synchronization, and reusable components, this approach reduces development time, lowers maintenance costs, and provides a consistent experience for field users across multiple business domains
The platform can support a wide variety of business use cases, including:
Health Surveys
Government Welfare Schemes
Census Activities
Since forms are JSON-driven, the same application can support all these scenarios.

## Slide 27
Current Project Progress
Completed
Dashboard
Dynamic Forms Rendering
SQLite Storage Save Forms
View Saved Forms Edit Saved Forms Delete Saved Forms
In Progress
Form Validation
Responsive UI

## Slide 28
Future Enhancements
Synchronization Engine :
API Integration (Initial data loading API and Synchronization API)
Upload pending forms and Retry failed uploads
Security :
Data Encryption and User Authentication
Dynamic Forms :
Form Versioning and Advanced Validations
Dashboard :
Sync Status and Pending Forms Status
Completed Forms Status

## Slide 29
H2 – Health Care offline data collection App
    H2 is a medical data collection application designed to collect patient data efficiently, even in locations without internet connectivity.
What is the usage?
    H2 is used to collect patient data anywhere, including remote or offline locations. It plays a core role in:
        Loading initial master data from the server (online)
        Storing data local storage
        Enabling offline data entry and saving
        Syncing collected data to the cloud server when the internet becomes available

## Slide 30
H2 Application status
    Completed Tasks:
    Implemented the Splash screen, including initial data loading into local storage:
    Implemented the Dashboard screen, including: Form status
    Implemented the locally saved forms screen with view and delete options.
    Updated JOFR form fields and conditions to match the latest online version.
    Form fields are rendered using JSON files from asset storage
    Added form field validation
    Released the latest version to the QA team.
    Upcoming Tasks:
        Login implementation and Online sync process

## Slide 31
Portal App(Notification )
Developed the portal app, integrated Kafka messaging services, connected with Spring APIs for notification services.
Learned Kafka fundamentals & installation from zero. AI helped understand topic creation, producers, and consumers. Extracted key concepts from large documentation within minutes.
Kafka Concepts Implementation
Implemented Kafka topics, producers & consumers within the project. Started with no prior Kafka experience and successfully understood producer-consumer flow, topic management & Spring Boot Kafka integration.
Integration with Real-Time App (Jikan APP)
Integrated a real-time application using Spring Boot APIs to connect Kafka with the portal app for communication.

## Slide 32
Jikan

## Slide 33: Appointment & Resource Management System
Jikan is a healthcare appointment scheduling and resource management application designed to streamline clinical operations. It enables healthcare staff to efficiently schedule appointments, manage resources, and optimize patient workflows across multiple facilities.
Key Objectives :
Simplify appointment scheduling
Improve resource utilization
Support recurring appointments

## Slide 34
Manage multiple healthcare facilities
Provide real-time appointment updates
Enhance operational efficiency
Key Features :
Appointment Management :
Create, edit, and cancel appointments
Reinstate eligible cancelled appointments
Search and filter appointments

## Slide 35
Calendar Management
Day, Week, and Month views
Facility-based calendar
Time zone support
Resource Management
Physician assignment
Operator assignment
Equipment and room allocation
Resource availability validation

## Slide 36
User Management
Secure login
Forgot Password
Role-based permissions
Session timeout handling
Recurring Appointments and Complex Appointments
Add Recurring Appointments
Edit Recurring Appointments
Complex Appoitments

## Slide 37
Technology Used
Programming Language - Swift
UI Framework - UIKit
Architecture Pattern - MVVM (Model–View–ViewModel)
API Format - REST APIs
Authentication - Token-based Authentication
Secure Storage - KeychainSwift
Local Storage - UserDefaults
IDE (Integrated Development Environment) - Xcode