Process Committee

Weekly Status Report

For week ending 04/20/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups - Change request process management - Configuration management of application objects - Impact Analysis documentation for Change requests - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects |
| Audit ALiS pilot delivery process implementation | 03/31/2012 |  | ALiS team – yet to send the feasibility study report from their pilot implementation. |

## Accomplished this week

Finalized Change Request management process and template - Meeting held with concerned team leads to get acceptance and feedback.

Finalized Impact Analysis process and template - Meeting held with concerned team leads to get acceptance and feedback.

Configuration management of application objects – discussed and defined standard for updating modification history in source code.

## Planned for next week

Convene a meeting* to get feedback for Code Review Template from Code Review team.

Monitoring and tracking of process implementation to be discussed.

Upload artifacts related to all finalized processes in ADMS.

## Notes