Process Committee

Weekly Status Report

For week ending 04/12/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups - Change request process management - Configuration management of application objects - Impact Analysis documentation for Change requests - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects |
| Audit ALiS pilot delivery process implementation | 03/31/2012 |  | ALiS team – yet to send the feasibility study report from their pilot implementation. |

## Accomplished this week

Reminded respective teams for feedback on process and template related to, Change Request management, Impact Analysis and Code Review Template.

## Planned for next week

Convene a meeting* to get acceptance and feedback from teams for process and template related to Change Request management and Impact Analysis. *Response wasn’t received when the same was solicited through email.

Convene a meeting* to get feedback for Code Review Template from Code Review team. *Response wasn’t received when the same was solicited through email.

Upload artifacts related to delivery process in ADMS.

To *review Aithent Process Management System application - APROMA. *Unable to review this week because System is under construction.

## Notes