Process Committee

Weekly Status Report

For week ending 04/05/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups - Change request process management - Configuration management of application objects - Impact Analysis documentation for Change requests - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects |
| Audit ALiS pilot delivery process implementation | 03/31/2012 |  | ALiS team – yet to send the feasibility study report from their pilot implementation. |

## Accomplished this week

Process and Template finalized - Change Request management, Impact Analysis. Shared the same with project teams.

Code Review Template finalized. Shared the same with code review team.

## Planned for next week

Change Request management, Impact Analysis - Get acceptance and feedback from teams

Code Review Template – Get feedback from Code Review team

Upload artifacts related to delivery process in ADMS.

To review Aithent Process Management System application.

## Notes