Process Committee

Weekly Status Report

For week ending 03/23/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups - Change request process management - Configuration management of application objects - Impact Analysis documentation for Change requests - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects |
| Audit ALiS pilot delivery process implementation | 03/31/2012 |  |  |

## Accomplished this week

Initiated pilot delivery process in ALiS team.

Process and Template formulation for - Change Request management, Impact Analysis

Code Review Template formulation

## Planned for next week

Process and Template finalization for - Change Request management, Impact Analysis (get acceptance and feedback from teams)

Code Review Template finalization – communicate to code review team and get feedback

Upload artifacts related to delivery process in ADMS.

## Notes