Process Committee

Weekly Status Report

For week ending 03/09/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups - Change request process management - Configuration management of application objects - Impact Analysis documentation for Change requests - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects |

## Accomplished this week

Interacted with project groups and identify the gaps and needs in the Delivery process, project-wise. Note: Since the number of participants from the project groups was small survey was done through face to face meeting instead of questionnaire.

Arrived at the common process initiatives that have to be taken up, in terms of software delivery.

Prepared artifacts to be used. - Delivery Note - Delivery Audit Checklist

Trained relevant members of project groups on usage of Aithent Defect Tracking System (DTS).

## Planned for next week

Train project groups on the delivery process defined by the Process Committee and incorporate changes if any.

Upload artifacts related to delivery process.

## Notes