Process Committee

Weekly Status Report

For week ending 04/27/2012

| # Milestones | Planned Dates | Actual Dates | Comments |
| --- | --- | --- | --- |
| Short term goals | 03/23/2012 |  | - Delivery process to be finalized, by interacting with Project groups(Done) - Change request process management(Done) - Configuration management of application objects - Impact Analysis documentation for Change requests(Done) - Formulate Test Automation recommendation - Use of DTS for Defect, Query, Enhancement(Done) - Defect Prevention - Code review (To ensure code quality internally) - Use of ADMS for Artifacts and other documents management across projects(Done) |
| Audit ALiS pilot delivery process implementation | 03/31/2012 |  | ALiS team – yet to send the feasibility study report from their pilot implementation. |

## Accomplished this week

Upload artifacts related to all finalized processes in ADMS.

## Planned for next week

Convene a meeting* to get feedback for Code Review Template from Code Review team.

Monitoring and tracking of process implementation to be discussed.

## Notes